tieto   |   One Credit Engine — Accounting Domain

Prototype → Production

Developer roadmap — Git, SQL database, and the event-driven platform

Contents

1. Purpose	2

2. Get it into Git	2

2.1 Commit the current work	2

2.2 Create an empty repo on the Git host, then connect and push	2

3. Orientation — what to keep, what to rebuild	2

4. Phase A — Database (SQL)	2

5. Phase B — Port the engine (the crown jewel)	3

6. Phase C — The event-driven platform	3

7. Phase D — Configuration & reference data	3

8. Phase E — Cross-cutting concerns	3

9. Suggested order & acceptance	4

10. Notes	4

# 1. Purpose

This document is the hand-off plan for taking the Accounting Domain from its working prototype to a production service: getting the code into Git, backing it with a SQL database, and running it on the organisation’s new event-driven (EDA) platform. It is written for the development team that will build the service.

The one rule that shapes everything The React app in App/ is the executable specification of behaviour, not production code to port. “Whatever App/ does” is the answer to how a rule should work. The team rebuilds the rules in the .NET service (Service/) and uses the prototype as the reference and the test oracle.

# 2. Get it into Git

The repository already exists locally (it has commits and a .gitignore), but there is no remote yet, and the most recent work — opening balances, year-end close, Ask Accountant, the engine changes and the docs — is uncommitted. First capture the current state, then connect a remote and push.

## 2.1 Commit the current work

cd Accounting_Claude

git add -A

git commit -m "Prototype: opening balances, year-end close, Ask Accountant, docs"

## 2.2 Create an empty repo on the Git host, then connect and push

Create an empty repository on your host (GitHub / GitLab / Azure DevOps), then:

git remote add origin <YOUR-REPO-URL>

git branch -M main

git push -u origin main

node_modules/, bin/ and obj/ are already ignored, so the push stays clean. Everything ships together: App/ (prototype), Service/ (.NET scaffold), message-contract/, and the docs.

# 3. Orientation — what to keep, what to rebuild

| Folder | What it is | What the team does with it |
| --- | --- | --- |
| App/ | The prototype (React + Vite). Runs the real rules in the browser (localStorage). | Reference & test oracle for behaviour. Not ported to production. |
| Service/ | The production service, scaffolded (.NET 10, Clean Architecture/DDD, EF Core, outbox, Docker). | This is what gets built. |
| message-contract/ | The inbound contract: JSON Schema per event, AsyncAPI, reference data, dry-run validate schemas. | How other domains integrate; drives validation & tests. |
| *.docx (root) | Design & hand-over docs (Overview, Data Model Outline, Developer Handover, this roadmap). | Read first: Developer Handover + Data Model Outline. |

# 4. Phase A — Database (SQL)

- Turn the prototype’s data model (App/src/types.ts, already drafted in OCE-Data-Model-Outline.docx) into EF Core entities + a DbContext + migrations.

- Separate configuration from transactional data. Config: accounting classes, ledgers, formulas, conditions, events, dimensions, currencies. Transactional: journals & lines, opening balances, recognition plans, pending messages.

- Legal entity is the tenant partition — it is first-class everywhere; every query is entity-scoped.

- Keep the per-entity GLI number series as a real database sequence (gapless per entity), as the prototype does.

Done when: a migration builds the schema on the target SQL database, and the seeded configuration (Phase D) loads cleanly.

# 5. Phase B — Port the engine (the crown jewel)

- Reimplement App/src/engine.ts in Accounting.Domain: account resolution (branches / nested overrides), simulateMessage / postMessage, accruals, recognition (monthly booking), reversals, revaluation, and the year-end close.

- Keep it pure and deterministic (message in → journal out), free of transport and storage concerns, so it is fully unit-testable.

- Golden-master testing. Run a corpus of messages through the prototype (its Simulator / validate is the same logic) to capture the expected journals, then assert the .NET engine reproduces them exactly. This locks the behaviour and is the safety net for every later change.

Done when: the golden-master suite passes for the message corpus (activation, invoicing, payments, accruals, recognition, terminations, revaluation, year-end close).

# 6. Phase C — The event-driven platform

Keep the domain independent of the transport The accounting domain and the engine must not know which EDA platform they run on. Define ports (e.g. IInboundMessageConsumer, IEventPublisher) and make the new platform an adapter behind them. The scaffold’s Wolverine + RabbitMQ is a placeholder to swap for the platform’s SDK — not a commitment.

- Inbound. Consume events (Activation, Invoicing, AR/AP Payment, Agreement Change, Accrual…), validate against the message-contract JSON Schemas before processing, and be idempotent on messageId (a redelivery must never double-book).

- Outbound. Publish the “Journal posted” event via the outbox pattern (write the journal and the event in one DB transaction, relay asynchronously) so it fires exactly once and carries the original correlation id.

- Ordering / partitioning by legal entity (and agreement) where the platform supports it.

- Dry-run. Expose the validate endpoint — the same resolution without persisting — so senders can pre-check a message.

Done when: an event on the platform books a journal in SQL and emits a “Journal posted” event; a duplicate delivery is a no-op.

# 7. Phase D — Configuration & reference data

- Migrate App/src/data/seed.json (and extras.ts, etc.) into SQL seed / configuration so entities, formulas, conditions, ledgers and codes live in the database rather than in a browser.

- Treat reference data (products, accounting types, amount codes, amount types) as per-entity configuration, discovered from the domain — see message-contract/reference-data.

# 8. Phase E — Cross-cutting concerns

- Multi-tenancy & auth. Scope every request to a legal entity; enforce it at the boundary.

- Observability. Structured logging, metrics and tracing per message and per journal.

- CI / migrations / deploy. Build, test (incl. the golden-master suite), apply EF Core migrations, containerised deploy (a Dockerfile and compose file are scaffolded).

- GL export. The general-ledger export / integration per ledger (see GL-Integration-Architecture.docx).

# 9. Suggested order & acceptance

| Step | Deliverable | Done when |
| --- | --- | --- |
| 0 | Push to Git; CI green on the scaffold. | Remote has the repo; build runs. |
| A | SQL schema via EF Core migrations. | Schema builds; config seeds load. |
| B | Engine ported to Accounting.Domain. | Golden-master suite passes. |
| C | EDA adapter (consume + outbox publish) + validate endpoint. | Event → journal → published event; duplicate is a no-op. |
| D | Config/reference data in SQL. | A fresh entity can be configured and book. |
| E | Auth, observability, GL export, deploy. | Runs end-to-end in the target environment. |

# 10. Notes

Ask Accountant (the in-app assistant) is a prototype demo, not part of the service. The reporting logic it uses — profit & loss, trial balance, balance sheet, monthly profit — should live in the domain and be exposed via the API if those reports are wanted in production.

Tell us the specifics — which EDA platform and which SQL flavour (SQL Server, Azure SQL, PostgreSQL) — and this roadmap can be made concrete (adapter, connection, migration provider).

This is a prototype-based plan; figures, account numbers and codes in the app are illustrative. The processes and the engine reflect the intended production behaviour.

Tieto · One Credit Engine — accounting-domain prototype. Developer roadmap for internal use.