tieto   |   One Credit Engine

Developer Handover

Handing the prototype to the build team

Contents

1. Mindset — the prototype is an executable specification	2

2. What is in the handover package	2

3. Keep vs discard	2

4. Architecture pointers for the real build	2

5. Invariants to preserve (the subtle bits)	3

6. Run guide	3

7. Handover mechanics	3

# 1. Mindset — the prototype is an executable specification

This prototype is not the production codebase to ship. Its value is that it runs the real rules — account resolution, the recognition cutoff, accruals, terminations, the screens and the edge cases. Treat it as the source of truth for behaviour, then build the production system (database, services, message bus) against it. When a question arises about how something should work, the answer is "whatever the prototype does".

# 2. What is in the handover package

- The running prototype — React + Vite SPA under App/. Run it and click through every process.

- The documents (this folder): Overview, Agreement→Accounting messages, this Handover, the Data-model outline, and message-contract/ (JSON Schema + AsyncAPI + reference-data + validate).

- The domain model — App/src/types.ts is effectively the data model; it maps almost 1:1 to tables (see the Data-model outline).

- The engine — App/src/engine.ts, recognition.ts, accruals.ts hold the core business logic to port faithfully.

- The seed — App/src/data/ is realistic example reference data and good test fixtures.

# 3. Keep vs discard

Be explicit about what is specification (must hold) and what is prototype scaffolding (throw away):

| Prototype element | In production | Note |
| --- | --- | --- |
| Message contract (schemas / AsyncAPI) | KEEP | The bus contract; version it. |
| Account-resolution engine (rules→formulas→conditions→account) | KEEP (port) | Deterministic, pure — port the exact semantics. |
| Recognition accrued/deferred cutoff | KEEP (port) | Accrue-and-reverse each period. |
| Accrual model (deferral + condition-routed recognition) | KEEP (port) | Term from the message; snapshot at creation. |
| Per-legal-entity configuration & isolation | KEEP | Make the entity partition first-class. |
| Balancing + difference flag, correlation ids | KEEP | Never hide an out-of-balance journal. |
| Screen inventory & what each does | KEEP (as UX spec) | Rebuild UI properly; behaviour is the spec. |
| localStorage persistence + in-browser seed/reset | DISCARD | Replaced by the database. |
| Engine running in the browser | REPLACE | Becomes a server-side service. |
| UI-only conveniences / demo shortcuts | DISCARD | Not architecture. |

# 4. Architecture pointers for the real build

- Database. The types.ts interfaces become tables almost directly (see the Data-model outline). All configuration is per legal entity — partition on it.

- Engine as a service. Keep the engine deterministic and side-effect-free (message in → journal out). That is why the Simulator and a dry-run endpoint can be the same code, and it is fully unit-testable.

- Messaging. The AsyncAPI / JSON Schema is the contract. Add a real /messages/validate dry-run endpoint, idempotency on messageId, and honour schemaVersion.

- Multi-ledger from day one. Account resolution and the cutoff already assume per-ledger rules — do not collapse that.

# 5. Invariants to preserve (the subtle bits)

- Condition resolution semantics — guard rows, grouping, and the default-account fallback (resolveConditionAccount). Port exactly; it is subtle.

- Balancing — an unbalanced journal is flagged, not hidden.

- Accrue-and-reverse recognition cutoff — the position is always the current one.

- Snapshot at creation — recognition condition inputs and accrual message context are frozen on the item so later runs are deterministic.

# 6. Run guide

Node.js required. In a terminal:

cd App

npm install      # first time only

npm run dev      # serves on http://localhost:5173

Open the printed URL. All data is in the browser; Settings → Reset data rebuilds from the seed. Start with Journals → Message simulator to see a message become a journal, then walk one agreement lifecycle (Activation → Invoicing → AR Payment → Monthly Booking).

# 7. Handover mechanics

- Git repository. The prototype is delivered as a git repo with an initial commit — clone it as the versioned baseline. node_modules is git-ignored; run npm install to restore it.

- Publishing. Pushing to GitHub / Azure DevOps is a separate step (add a remote and push) — done deliberately, not automatically.

- Kickoff. A short live walkthrough (the simulator + one lifecycle) beats a wall of text — pair it with this document.

Tieto · One Credit Engine — accounting-domain prototype handover.